# Project Proposal

### Team Members:

Matthew Kim

Fred Xu

Minh Quan

### Project title

Evaluation of Accumulated Stability Voting in OpenCV Using Multiple Descriptors

### Project Description and Goals

The goal of this project is to implement and evaluate the Accumulated Stability Voting (ASV) feature descriptor within the OpenCV framework and compare its performance against baseline feature detectors. While the ASV algorithm has been implemented in VLFeat by its original authors, it is not yet available in OpenCV.

This project aims to reimplement ASV in OpenCV and integrate it with the SIFT feature detector. We will evaluate the performance of ASV-enhanced detectors against their baseline counterparts using benchmark datasets (Oxford and HPatches). If time allows, we plan to explore methods to improve the mean Average Precision (mAP) of ASV by optimizing the threshold selection strategy for stability vectors.

### Input and Output

Inputs:

- Image Datasets:

  - HPatches dataset (https://github.com/hpatches/hpatches-dataset)

  - Oxford Affine Covariant Regions dataset (https://www.robots.ox.ac.uk/~vgg/research/affine/)

- Feature Detectors:

  - OpenCV’s SIFT feature detector

  - BRISK feature detector

Outputs:

- A set of features and matched features across image pairs.

- Visual overlays of matched features, highlighting correspondences.

- Saved output images and performance metrics for evaluation.

### Evaluation Plan

We will assess the OpenCV-based ASV implementation both quantitatively and qualitatively against baseline feature detectors.

1. Quantitative Evaluation:

- Accuracy Metrics:

  - Compute mean Average Precision (mAP) and precision–recall curves for feature matching across image pairs in the Oxford and HPatches datasets.

  - Measure repeatability, matching score, and number of correct matches under geometric and photometric transformations (scale, rotation, illumination changes)

- Efficiency Metrics:

  - Compare runtime performance (feature extraction and matching time per image) and descriptor size between ASV-enhanced detectors and baseline OpenCV detectors (SIFT).

- Robustness Tests:

  - Evaluate performance under controlled perturbations (blur, noise, brightness changes) to assess the stability of ASV descriptors.

2. Qualitative Evaluation:

- Visually inspect feature matching overlays on sample image pairs to assess match localization accuracy and spatial consistency.

- Compare visual results between baseline detectors and ASV-enhanced detectors to confirm improved robustness to viewpoint and illumination changes.

3. Comparative Analysis:

- Perform side-by-side comparison of ASV-SIFT against their baseline OpenCV counterparts.

- Conduct ablation studies to evaluate the effect of different thresholding strategies (entropy-based vs. adaptive/weighted voting) on overall performance.

4. Final Deliverables:

- Summarized evaluation results presented through plots (PR curves, runtime vs. accuracy graphs) and tabular metrics.

- Discussion of observed improvements, trade-offs, and potential optimization opportunities in the final report.

### Schedule of Work

| Week | Joint Task | Output / Deliverable |
| --- | --- | --- |
| Week 1–2 | Reproduce algorithm outline from paper; set up shared GitHub repository; create module stubs for dataset loading, feature extraction, and evaluation. | • Initial project structure and version control setup • Preliminary design document describing ASV adaptation for OpenCV • Dataset preparation utilities and experiment configuration |
| Week 3 | Implement and test SIFT feature extraction across multiple scales; verify descriptor consistency and correct coordinate mapping. | • Working prototype for multiscale feature extraction • Verification plots showing descriptor consistency • Preliminary runtime and keypoint statistics for baseline detectors |
| Week 4 | Implement and debug the ASV voting core using entropy-based thresholding; benchmark and compare baseline SIFT vs. ASV-SIFT. | • Baseline ASV implementation integrated with OpenCV • Comparison of ASV-SIFT vs. SIFT (precision–recall and mAP) • Evaluation script for Oxford or HPatches datasets |
| Week 5 | Develop and evaluate adaptive or weighted threshold variants; conduct large-scale experiments on test datasets. | • Extended ASV with adaptive/weighted thresholding • Comparative evaluation across detectors • Analysis of trade-offs in accuracy, robustness, and runtime |
| Week 6 | Consolidate final results, generate plots and figures, and prepare the final report and presentation slides. | • Final integrated prototype supporting multiple detectors • Comprehensive report with accuracy and efficiency comparisons • Presentation slides and demonstration-ready OpenCV implementation |

### Public Resources and Codebases

The authors published their implementation as a git repository: https://github.com/shamangary/ASV

### Bibliography

Yang, T.-Y., Lin, Y.-Y. & Chuang, Y.-Y., “Accumulated Stability Voting: A Robust Descriptor from Descriptors of Multiple Scales,” in Proc. IEEE Conf. on Computer Vision and Pattern Recognition (CVPR), Las Vegas, NV, USA, Jun.–Jul. 2016, pp. 327-335. doi:10.1109/CVPR.2016.42.

### GitHub repository

GitHub repository: https://github.com/NeutrinoDot/asv

### Preferred date for paper presentation and design review:

Paper presentation: Nov 12, 2025

Design Review: Nov 24, 2025